## Slide 1: Iteration- Review
CARing
Gruppe 3 – WIH, MAD, STd, STJ

## Slide 2: Product backlog / Sprint Backlog
 | Web | Android
Sign up/Sign in | STJ | STD
Track Cars | STJ | STD
Rent Cars | STJ | MAD
Report Problem | STJ | MAD
Database | WIH | 
Web-Service | ALLE | 
… | - | -
 | Web | Android
Sign up/Sign in | 90% | done
Track Cars | 80% | 75%
Database | done | 
Web-service | 25% | 
Product BL
Sprint BL

## Slide 3
Person | User Story | Arbeitsaufwand (min) | Ausgang | DONE
STJ | Sign in / Sign up (Web) | 90min | 90% | N
STJ | Track Cars (Web) | 90min | 80% | N
WIH | Database | 180min | 100% | Y
MAD | Track Cars (Android) | 180min | 75% | N
STD | Sign in / Sign up (Android) | 180min | 100% | Y
Arbeitsstunden (Implementierung 1. Iteration)

## Slide 4
Person | User Story | Arbeitsaufwand (min) | Ausgang | DONE
STJ | Datenmodell | 20 min | 100% | Y
STJ | REST-Api Definition | 35 min | 100% | Y
WIH | UserStoy-Map | 30 min | 100% | Y
MAD | Definition US | 90 min | 100% | Y
STD | Lastenheft | 25 min | 100% | Y
Arbeitsstunden (Organisation 1. Iteration)